## Slide 1: Colleagues Monthly Governance Report
P03 – 2026/27 (4th May to 31st May)

## Slide 2
Technology Monthly Run Report – Talent, Licensing, Peach , Compliance , DUBS , DASP & PTX | 
Key Delivery Highlights / What Went Well | 
Licensing Database: Licensing_Release_20260528 – Deployed in PPE. Business testing in progress. Successfully decommissioned the old On-premise servers and old VIP address for PROD and DR. Address API Onboarding – In progress Peach : Phase 10 - deployed in PPE, business testing is going on.​ Successfully decommissioned old On-premise servers and old VIP address for PROD and DR. Talent Database: Successfully decommissioned old On-premise servers and old VIP for PROD and DR. DUBS / DASP: Migration from Windows 2016 to 2022 - Completed TLR for DUBS – Completed User access review – In progress Annual DR exercise for DUBS is postponed to mid-June due to activities related to exit of Broadcom. | Tesco Compliance Database: Successfully decommissioned old On-premise servers and old VIP for PROD and DR. PTX: TLR assessment for PTX - Completed Updated all the profiles with appropriate category Migration from Windows 2016 to Windows 2022 Mainframe-to-PTX : The Files are currently receiving on all the four servers both 2016 and 2022 servers. SFG-to-PTX: We have successfully implemented the DPCM change for both the CDC and WDC servers, post check is going on. The Automation of the files transfer has been implemented on the WDC servers - 2016, once its working as expected we will be implementing on new WDC server. Windows patch update for May 2026 successfully applied for all the PROD & DR. Successfully carried out the DR activity for all the Arthaus Servers. Both Failover and Failback has been implemented without any issues. We got the business signed-off and updated in Tescopedia as well. Kenna vulnerability Score is 320

## Slide 3
Technology Monthly Run Report
Talent, Licensing, Peach, Compliance, PTX , DUBS & DASP
SLA Breached | None
Tickets Resolved in SLA | 100%
System Availability | 100%
Significant Issue / Action Items | None
Value Adds/POC/Automation | 
Appreciations | 
Chart: Incident summary
| Week 1 | Week 2 | Week 3 | Week 4
P4 | 1 | 1 | 1
P3 | 5
P2
P1

## Slide 4
Licensing API , Data Profiling , ATS , PCT , Sage 50
Key Delivery Highlights / What Went Well
Licensing API: KEYTAB configured in DR Server & DR Activity – Completed TKS(v1.32.13) - K8s version updated in both PPE & PROD Environment TLR Initial Discussion – Completed DATA Profiling: ROI - 9 modification rules have been completed and went live. UK - All rules had been built and went to live. IOM - 54 out of 56 Rules has been completed Data Profiling server on Windows 2016 had been decommissioned Avature (ATS): Migration from Windows 2016 to Windows 2022 and old ATS server and PPE server were decommissioned. Sage 50: Assisting product team to extract the 2018-2019 tax year historic data for Oakwood colleague to Central legal platform Perceptyx (PYX): Working with Tesco Product & TPM's for the one-time data load to PYX for various survey PCT Automation: ZELLIS migration – Phase 1 - Completed and currently there are no new tasks and waiting for the updates from Uma Development Effort:
Application | Feb – Apr 2026 (effort in hours) | May 2026
SAGE | 20 | 
ATS, Data profiling, Perceptyx | 514 | 88